A Sprint fixed period or duration in which a team works to complete a set of tasks in AI & ML.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A large AI/ML phase of the project that cannot be completed in one sprint (e.g., Model Development, Dashboard System).

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Easy task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1 – Data & AI Model Foundation

Epic 1 – Data Collection

- Gathering Historical Weather Data (USN1) – 2

- Collecting Wind Turbine Energy Data (USN2) – 2

- Loading Dataset into System (USN3) – 1

Epic 2 – Data Preparation & Feature Engineering

- Handling Missing Values (USN4) – 3

- Handling Outliers (USN5) – 3

- Creating Derived Features (WindSpeed³, Seasonal Index) (USN6) – 3

- Normalizing & Scaling Data (USN7) – 2

Epic 3 – ML Model Development

- Implement Linear Regression Model (USN8) – 3

- Implement Random Forest Model (USN9) – 5

- Model Training & Validation (USN10) – 5

✅ Total Story Points in Sprint 1

2 + 2 + 1 + 3 + 3 + 3 + 2 + 3 + 5 + 5

= 29 Story Points

Sprint 2 – AI Integration & Application Development

Epic 4 – Backend Development (AI Integration)

- Create Prediction API Endpoint (USN11) – 3

- Integrate ML Model with Node.js (USN12) – 5

- Implement JWT Authentication (USN13) – 3

- Create MongoDB Schema for Predictions (USN14) – 3

Epic 5 – Frontend Development

- Develop Landing Page (USN15) – 2

- Develop Login & Signup Pages (USN16) – 3

- Develop Weather Input Form (USN17) – 2

- Develop Dashboard Page (USN18) – 5

Epic 6 – Data Visualization & Alerts

- Implement Energy vs Weather Graphs (USN19) – 3

- Implement Feature Importance Graph (USN20) – 3

- Implement Alert Notification System (USN21) – 3

✅ Total Story Points in Sprint 2

3 + 5 + 3 + 3 + 2 + 3 + 2 + 5 + 3 + 3 + 3

= 35 Story Points

📊 Total Story Points

Sprint 1 = 29
Sprint 2 = 35

Total Story Points = 29 + 35 = 64

Number of Sprints = 2

🚀 Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 64 / 2

✅ Velocity = 32 Story Points per Sprint

📈 Interpretation

Your team’s velocity is:

32 Story Points per Sprint

This means your team can handle approximately 32 story points every sprint for the AI-based Wind Turbine Energy Prediction project.