Project Planning Phase

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS67435 |
| Project Name | Weather-Based Prediction Of Wind Turbine Energy Output: A Next-Generation Approach To Renewable Energy Management |
| Maximum Marks | 5 Marks |

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Sprint 1 – Data Acquisition & Integration:

| Sprint | Functional Requirements | User Story # | Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Weather Data Integration | US-101 | Integrate Open Weather API for real-time weather data | 8 | High | Swathi |
|  |  | US-102 | Import historical weather dataset | 5 | High | Geethanjali |
|  | Turbine Data Integration | US-103 | Connect SCADA turbine performance system | 8 | High | Sucharitha |

Sprint 2 – Data Processing & Storage:

| Sprint | Functional Requirements | User Story # | Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 2 | Data Cleaning | US-201 | Implement missing value handling & normalization | 8 | High | Pavani |
|  | Database Design | US-202 | Design PostgreSQL schema for weather & turbine data | 5 | High | Swathi |
|  | Feature Engineering | US-203 | Generate features for ML model training | 13 | High | Geethanjali |

Sprint 3 – Machine Learning Model Development:

| Sprint | Functional Requirements | User Story # | Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 3 | Prediction Engine | US-301 | Implement Random Forest regression model | 13 | High | Sucharitha |
|  |  | US-302 | Implement LSTM time-series forecasting model | 13 | High | Swathi |
|  | Model Evaluation | US-303 | Evaluate model using RMSE and MAE metrics | 8 | Medium | Pavani |

Sprint 4 – Dashboard & Alert System:

| Sprint | Functional Requirements | User Story # | Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 4 | Dashboard UI | US-401 | Develop interactive energy prediction dashboard | 8 | High | Geethanjali |
|  | Visualization | US-402 | Integrate prediction graphs and historical comparison charts | 13 | High | Pavani |
|  | Alert Module | US-403 | Implement overload and low-output notification system | 8 | High | Sucharitha |

Sprint 5 – Optimization & Deployment:

| Sprint | Functional Requirements | User Story # | Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 5 | Storage Optimization | US-501 | Develop battery charging optimization logic | 13 | High | Pavani |
|  | Reporting | US-502 | Generate renewable energy performance reports | 8 | Medium | Sucharitha |
|  | Deployment | US-503 | Deploy system on cloud (AWS/Azure) | 8 | High | Swathi |

Project Tracer, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 21 | 6 Days | 1 January 2026 | 6 January 2026 | 21 | 6 January 2026 |
| Sprint-2 | 26 | 6 Days | 7 January 2026 | 12 January 2026 | 26 | 12 January 2026 |
| Sprint-3 | 34 | 6 Days | 13 January 2026 | 18 January 2026 | 34 | 18 January 2026 |
| Sprint-4 | 29 | 6 Days | 19 January 2026 | 24 January 2026 | 29 | 24 January 2026 |
| Sprint-5 | 29 | 6 Days | 25 January 2026 | 30 January 2026 | 29 | 30 January 2026 |